## Slide 1
Market Strategy and Timeline (2/08/2024)

## Slide 2: Quick Introductions

## Slide 3: Intended Timeline
4 Stages of Tune, each will have own individual go to market strategies
Prerelease
Beta
Full Release
Now (2/08/2025)
March 13, 2025
Around May 2025
1.5 months
~2 months
<-Release date and Launch Party
If we get 100k+ downloads, go to VCs over the summer to get funding and monetize

## Slide 4: Prerelease Timeline
Community Page To Do (Postponed to post launch):
Backend functionality for posts
Front end navigation
Popular, Following, Lists
Replies, ratings, likes
Charts (move to search?)
Comm data->cards
Comm data->Playlists
Comm data->Profiles
Search cleanup (post-comm)
Week 1
Make Release Branch
Teddy UI Stuff
Seth fix curation
Week 2
Apple music/spotify wonkiness
Card dropdowns
Replies, comments, likes on songs
Week 3
Card Dropdown
Notifications
Have swiping ready to release
Week 4
Start on community, prep new features
Bug Fix
Login/signup cleanup and testing
Week 5
Grind Bug testing
Start marketing heavily
Release video should be completed
To Do Before Release:
Changes in to-do-later
Make release branch
UI stuff
Curation is messed up
Playlist UI/Playlist creation in app
Make sure login/signup works
Options in Profile
Comments (refresh page on commenting so it shows up without backing out)
Private/Public accounts

## Slide 5: Marketing Strategies: Prerelease
Build hype with friends and family, just tell them what you’re working on
1
Bring in beta testers to stress test the app
2
Try to get TikTok verified, grow Instagram following
3

## Slide 6: Marketing Strategies: Beta
Get friends and family to try the app. The larger we can grow our network of users the better the chance of it exploding
This is where we really need to start social media marketing and promoting the features of the app to build brand
Note: We are bringing on Dean who is in film prod and marketing. I would like him to write and direct a launch video and have the rest of the LMU people help him out with it.

## Slide 7: Marketing Strategies: Beta
This is where we implement the invite-only (but not be super selective) in order to drive growth and the feel of exclusivity, which should result in users promoting the product for us
Marketing Ideas for this phase: Ragebait (god awful music tastes with someone reacting), reviewbombing artists with cult-like fanbases to bring attention (Swifties, etc)
In person marketing: LMU wellness Wednesday- tabling to advertise stuff
Do we like this idea or want to slate it? The general consensus from the devs was to toss the idea, but we are open to suggestions

## Slide 8: Marketing Strategies: Full Release
Most Fans by ___ date wins a prize (money or something idk). Just feed off of people’s egos.
Continue marketing strategies from Beta phase, but remove the invite only.
This is where we need to either decide to get VC funding (go big or go home if we have a significant # of users) and look to grow to then sell to a bigger company or implement monetization strategies from ads on cards or a premium/verified system (without gatekeeping features, just making algorithm promote verified user’s messages more (like X)).

## Slide 9: For Marketing
Download TestFlight on the app store and get Tune installed.
Give feedback to us on what you like and what you don’t like
Get Huly/Company email set up
Research recipes for funny/viral organic marketing
Come back in a week with some marketing ideas or even features that could be marketable.
For the most part, just start preparing to ramp up marketing efforts around ~1 week before launch, but have content ideas ready to go.

## Slide 10: Updates? (Emmy & Devs)
How did you like the app?
What do you like and dislike? (dislike is much more useful to us)
Any ideas for marketing campaigns?
Dev Update:
Teddy- Going to be leading marketing team until I hand it off to one of the marketing people, going to be working on onboarding UX and getting a how to use the app up.
Channing: Sick but looking into backend issues (swipes not adding to playlists)
Seth?

## Slide 11: For Dean/People who want to help with launch video
Download TestFlight/Tune
Give us feedback on what you like
Play with the app for a little while and when we meet next weekend, come back with a script for the launch video and/or ideas for promotional videos
February 15-February 28: Film/Edit launch video and promo videos if ideas for them are solid
March 10-12: Get the launch video edited up and ready for release on the morning of the 13th